Volume 20

Implementation Backlog

Epics • User Stories • Development Tasks • Acceptance Criteria

Version: 1.0

# Chapter 1 - Epic 1: Foundation

Story 1.1: Project Setup. Tasks: Initialize repo, set up CI/CD, configure Supabase, test deployment pipeline.

Story 1.2: Authentication. Tasks: Implement login, implement logout, session management, RBAC framework.

# Chapter 2 - Epic 2: Member Management

Story 2.1: Members CRUD. Tasks: Members list, add member, edit member, delete (soft) member.

Story 2.2: CSV Import. Tasks: Upload, validation, error reporting, bulk import.

Story 2.3: QR Generation. Tasks: Generate QR per member, batch generation, export as PDF/PNG.

# Chapter 3 - Epic 3: Attendance

Story 3.1: Session Management. Tasks: Create session, close session, edit session, pause/resume.

Story 3.2: QR Scanner. Tasks: Volunteer login, camera access, QR reading, scan result display.

Story 3.3: Attendance Processing. Tasks: Save attendance, award points, update leaderboard, duplicate detection.

# Chapter 4 - Epic 4: Activities

Story 4.1: Tasks. Tasks: Create task, mark complete, award points, task list.

Story 4.2: Events. Tasks: Create event, mark participation, event list, reports.

Story 4.3: Points & Leaderboard. Tasks: Points ledger, leaderboard ranking, automatic updates.

# Chapter 5 - Epic 5: Inventory

Story 5.1: Item Management. Tasks: Add item, edit item, delete item, list items.

Story 5.2: Borrowing. Tasks: Borrow item, return item, history, stock management.

# Chapter 6 - Epic 6: Administration

Story 6.1: Reports. Tasks: Members report, attendance report, points report, exports.

Story 6.2: Audit & Settings. Tasks: Audit logs, settings management, backup/export.

# Chapter 7 - Epic 7: Quality & Deployment

Story 7.1: Testing. Tasks: Unit tests, integration tests, E2E tests, performance tests.

Story 7.2: Production Readiness. Tasks: Performance optimization, security audit, documentation.

End of Volume 20